## Slide 1: Capstone Project
Project Task Manager

## Slide 2: Business Objectives
Facilitate Communication and Collaboration → Centralized updates, better team alignment
Ensure Accountability and Ownership → Clear roles, deadlines, and responsibilities
Reduce Project Failures and Cost Overruns → Early risk detection, improved project delivery

## Slide 3: Target Market : Small Businesses
This lightweight project management tool to be tailored for small businesses — helping teams stay organized, hit deadlines, and collaborate, without enterprise-level costs.
  Small businesses with 5–50 people
  Limited software budgets
  Rely on spreadsheets, emails, or other free tools

## Slide 4: Project Scope
Responsive web application for task planning and collaboration
Accessible across desktop, tablet, and mobile devices
Key features:
  User management
  Project creation
  Task creation and assignment
    Status updates and deadlines

## Slide 5: Technology Stack
Full-Stack Framework (Next.JS 15+)
  Handles both Frontend and Backend
ORM (Drizzle)
  Type-safe, schema-first ORM for SQL databases
Database (MySQL)
Styling (Tailwind CSS)
  ShadCN
GitHub - Version Control & Collaboration

## Slide 6: Development Process
Requirements Gathering – Defined scope and business needs (SRS)
System Design – Architecture, database schema (drizzle), UI mock-ups (Figma)
Development – Feature development in small cycles
Testing & QA
  Unit Testing

## Slide 7: Application Architecture (MVC)

## Slide 8: Database Schema – Drizzle ORM
Users Table
Projects
Tasks
Relationships

## Slide 9: Figma Designs (Desktop)

## Slide 10: Figma Designs (Mobile Devices)

## Slide 11: Project Timeline
Date Range | Activities
7–12 July | Requirement finalization, environment setup, user/team/authentication dev
13–17 July | Core functionality: project/task management, dashboard, notifications
18–20 July | Testing, bug fixing, UI refinements
21 July | Review and rehearsal
22 July | Presentation and feedback session

## Slide 12: Effort Allocation
Responsibility Area | Effort (%) | Description
Requirement Analysis | 15% | Finalizing requirements and planning
Design | 15% | UI/UX design, frontend/backend development
Development& Testing | 50% | Manual testing, bug fixes, quality assurance
Presentation Prep | 20% | Demos and documentation

## Slide 13: Future Work
Advanced Reporting & Analytics
Third-Party Integrations(Stripe Payment )
Document Management
Custom Workflows
Role-Based Access Control (RBAC) - (Clerk – Authentication)
Mobile App for iOS and Android

## Slide 14: System Demo

## Slide 15: References
Next.js 15+
  Official Docs: https://nextjs.org/docs
  App Router Overview: https://nextjs.org/docs/app/building-your-application/routing
Middleware in Next.js
  Middleware Guide: https://nextjs.org/docs/app/building-your-application/routing/middleware
JOSE Library (JWT Authentication)
  Official Docs: https://jose.dev/
  GitHub Repository: https://github.com/panva/jose
Drizzle ORM
  Official Docs: https://orm.drizzle.team
  GitHub: https://github.com/drizzle-team/drizzle-orm
MySQL
  Official Site: https://www.mysql.com/
  Developer Docs: https://dev.mysql.com/doc/
Tailwind CSS
  Official Docs: https://tailwindcss.com/docs
ShadCN UI
  Component Library: https://ui.shadcn.com
  Based on Radix UI: https://www.radix-ui.com/
MVC Architecture
  MDN Glossary: https://developer.mozilla.org/en-US/docs/Glossary/MVC
ChatGPT (OpenAI)
  Assisted in code suggestions,
  Helped with clarifying MVC pattern for NextJS, and
  Learn more: https://openai.com/chatgpt

## Slide 16: Questions ?